## Slide 1: Software Development Life Cycles
© Prof. Ernest Cachia
Edited by Dr Mark Micallef

## Slide 2: Session 3
Phased Development and Life-Cycles
This session should provide an clear insight into what phased software development is, what it aims to achieve, and how it achieves it. Furthermore, various “prominent” and representative software development life-cycles (SDLCs) are introduced in preparation for further discussion.

## Slide 3: Session Aims
The scope of this session is to instil in you an appreciation for the need of fragmenting the development process and precisely defining each part. You will also learn to understand the composition and application of various SDLCs. The concepts behind the use of prototypes will also be tackled.

## Slide 4: Session Contents
Phased development
Milestones
Software development life-cycles
Prototyping

## Slide 5: Breaking the Monolithic Model
Done by introducing “steps” into the software development process.
Steps in the development process are called “phases” (or “stages”).
Phases must be self contained and pre-defined.
Phases should decrease abstraction as they progress.

## Slide 6: Phased Development
Monolithic process (?)
No management potential!
Phased process
Phase “i”
Phase “i+1”
…
Phase “n”
Milestone “i”
Milestone “i+1”
Milestone “n”
…
Structured & focused management

## Slide 7: A Software Development Phase
A software development phase:
Is a delimited period of time within the process of development of a software system.
Has a definite starting set of data and a definite set of results.
Is based on the results of earlier phases.

## Slide 8: Advantages of Phased Development
Phased development
  Offers benchmarking
  Offers insight
  Offers mile-stoning niches
  Offers a documentation-building framework
  Offers a definite progression sequence
  Offers possibilities for prototyping
  Allows end-user and client participation
  Offers possibilities for better testing strategies

## Slide 9: A Development Milestone
A software development milestone is a scheduled event…
  for which some project member or manager is accountable.
  is used to measure progress.
A milestone typically includes:
  A formal review.
  The issuance of documents.
  The delivery of a (sometimes intermediate) product.

## Slide 10: Typical Software Development Phases
Installation
Requirements
Analysis
Feasibility
Design
Implementation
Testing
Maintenance
Retirement
Statement
Elicitation
Strategy planning
Feasibility study
Detailed
System
Integration
Component
Support
Operations
Detailed
System

## Slide 11: Phases are Neutral and Composable
Testing
Requirements
Analysis
Design
Implementation
Feasibility
Maintenance
The Life-Cycle

## Slide 12: Activities During Phases
Requirements: establish the customer’s needs
System Design: develop the system’s structure
Detailed Design: develop module structures
Implementation: code or otherwise
Testing: check what’s been developed
Installation: bring the system into production
Maintenance: correct, adapt, improve

## Slide 13: Traditional software development effort spread
Chart: 
| Coding | Designing | Specification | Requirements | Maintenance | Tesing
Effort | 7 | 5 | 3 | 3 | 67 | 15

## Slide 14: The Development Life-Cycle
(Also known as the Software Development Process)
A project is a set of activities, interactions and results.
A life-cycle or a software process is the organisational framework for a project.

## Slide 15: Life Cycle (ANSI / IEEE Standard 729-1983)
A life-cycle…
  is a finite and definite period of time.
  starts when a software product is conceived.
  ends when the product is no longer available or effective for use.
Any life-cycle is organised in (composed of) phases

## Slide 16: Types of SDLC
More than one possible life cycle can be adopted to attain a particular goal.
The type of SDLC is defined by the way it links its component development phases.
In theory, any combination of phases is possible, however, in practice only ones that lead to a visible and controllable development process are useful.
A type of SDLC is also known as a Development Model.

## Slide 17: The Nature of an Effective DM
An effective DM is one that:
Effectively links the phases it includes
Focuses phases towards a definite goal
Provides mechanisms for the controlled decrease of system abstraction
Includes definite milestones
Is transparent
Is traceable between adjacent phases

## Slide 18: Some Representative Life-Cycles
Development model definition:
A particular interaction configuration of development phases leading to a final software product.
  Waterfall
  V-model
  Evolutionary Prototyping (aka Incremental)
  Throw-away Prototyping (aka Rapid)
  Rapid Application Development (RAD)
  Agile Development
  These will be outlined in the next slides.

## Slide 19: The Waterfall Model
Is the root of all other models
Still prevalent in general
Exists in many versions
Supported by many methods/techniques
Has many drawbacks!

## Slide 20: The Waterfall Model

## Slide 21: Fundamental Waterfall Model Properties
Sequential nature
  All phases must happen in a predefined sequence.
Transformability
  Any given phase can be directly attributed to the preceding one.
Completeness
  Any given phase must fully completed before the next phase can be started.

## Slide 22: Waterfall Model Drawbacks
Sequential nature
Late tangible product maturity
  Late feedback to both customer and developer
  Minimal risk management for both customer and developer
Late testing accuracy
Late client acceptance confirmation
Inflexible
Can be overly time-consuming

## Slide 23: The V-Model
Requirements
System Design
Detailed Design
Implementation
Acceptance Test
Integration Test
Module Test

## Slide 24: Analysis of the V-Model
Improves testing strategies
Does not particularly improve:
  Sequential nature
  Feedback
  Developmental risk management

## Slide 25: The Incremental Model
Testing
Implementation
Requirements
Global System Design
Maintenance
Detailed design
Testing
Implementation
Detailed design
Testing
Implementation
Detailed design

## Slide 26: Analysis of The Incremental Model
Assumes independent sub-systems.
Improves (by delivering smaller units):
  Feedback
  Testing
Avoids the production of a monolithic product.
Does not particularly improve:
  Developmental risk management
  Sequential nature (still present in sub-systems)

## Slide 27: The (Rapid) Prototyping Model
Goals:
  to break away from the sequential nature.
  to speed up feedback.
  to minimise risks (for both customer and developer)
  to be incomplete but executable.
  to be cheap and fast.

## Slide 28: What is Prototyping?
A definition (A. Davis):
  A prototype is a partial implementation of a system, constructed primarily to enable customer, end-user, or developer to learn about the problem and/or its solution.
Types:
  evolutionary / throw-away
  horizontal / vertical

## Slide 29: Horizontal Prototyping
func. 1
func. n
abstract
physical

## Slide 30: Vertical Prototyping
func. 1
func. n
abstract
physical

## Slide 31: Throwaway Prototyping Visual
Decision
Requirements
specification
Some minimal
development
The prototype
Discard
prototype
not acceptable
acceptable
Go on with normal system development

## Slide 32: Evolutionary Prototyping Visual
Requirements
specification
Some initial
development
Prototype
version 1
Some more
development
Prototype
version 2
etc.
Continue till prototype is matured

## Slide 33: Analysis of The Prototyping Model
Improves:
  breaks the sequential nature.
  supports fast feedback.
  offers an opportunity for risk management.
Problem:
  has no definite (i.e. strictly defined) organisational structure.